CSC 508: STRUCTURED & OBJECT-ORIENTED PROGRAMMING II

Comprehensive Logical Analysis & Strategic Execution Framework for AI-Assisted Full-Stack Java Application Coursework

| Course Unit: | CSC 508 — Structured and Object-Oriented Programming Languages II (3 Units) |
| --- | --- |
| Project Assessment: | 15% of Course Grade ¦ SDLC-Driven AI-Assisted Java Application |
| Execution Format: | Teams of 3 ¦ Duration: 8 Weeks (Weeks 8–15) ¦ Java 17 LTS, JavaFX, JDBC, JUnit 5 |
| Evaluation Mode: | Artefacts (SRS, Design, Test Plan, AI Log) + Git Repo + Live Demo + Individual Viva |

1. Executive Summary & Pedagogical Philosophy

This logical analysis breaks down the coursework brief for CSC 508: Structured and Object-Oriented Programming Languages II. The assignment requires building a complete, three-layer desktop application in Java 17 LTS using JavaFX, JDBC, and a relational database (MySQL/PostgreSQL/SQLite) within an 8-week SDLC timeframe (Weeks 8 through 15).

The defining feature of this coursework is its dual evaluation paradigm: students are assessed not only on the end-to-end technical quality of their software application, but equally on their capacity to govern, direct, verify, and audit AI coding assistants (such as Claude Code, GitHub Copilot, Cursor, or Gemini).

KEY STRATEGIC INSIGHT: THE AI ACCOUNTABILITY SHIFT The assessment paradigm explicitly penalizes passive code generation. The grading framework rewards catching and correcting AI errors (such as architecture leaks, unparameterized SQL queries, or missing transaction rollbacks) higher than flawless first-time automated generation. Students remain 100% accountable for every line committed.

Core Architectural Directives: Key High-Level Constraints & Directives:

Team & Track Alignment: Teams consist strictly of 3 students, each taking ownership of one specific layer (Frontend, Business Logic, or Backend) while sharing accountability for documentation, testing, and AI logging.

Depth Over Breadth: The domain model is intentionally kept compact to prioritize engineering quality, layered separation, clean OOP design, and test coverage over feature bloating.

Strict Controller Rule: Zero SQL queries, arithmetic, or business logic are permitted within JavaFX Controllers. Controllers must act strictly as thin view adapters.

Mandatory JDBC Security: Every database query must be parameterized via PreparedStatement; string concatenation in SQL forfeits all backend marks.

Vertical Slice Execution: The Week 11 'Vertical Slice' checkpoint is the critical operational milestone, requiring one complete feature working end-to-end across all three layers.

2. Deconstruction of Learning Outcomes

The coursework maps directly to seven explicit Learning Outcomes (LOs). To achieve maximum marks, each outcome must be systematically addressed by specific project deliverables and demonstrated during the live viva:

| Learning Outcome (LO) | Technical & Pedagogical Target | Verifiable Evidence / Artefact |
| --- | --- | --- |
| LO1: Requirements & SRS | Translate informal requirements into a documented specification with testable acceptance criteria. | Software Requirements Specification (SRS, max 6 pages) with 6+ use cases. |
| LO2: Layered Separation | Enforce strict physical & logical separation across Presentation, Service, and DAO layers. | Clean package structure (`app.ui`, `app.service`, `app.dao`) & strict zero-leak controllers. |
| LO3: OOP Domain Model | Apply encapsulation, inheritance, polymorphism, and abstraction to a non-trivial domain. | UML class diagram & implementation of domain entities, interfaces, and abstractions. |
| LO4: Database & JDBC | Design a normalized 3NF relational schema accessed safely via parameterized DAO interfaces. | SQL schema script (`schema.sql`), DAO implementations, parameterization, transactions. |
| LO5: Testing & Complexity | Construct automated tests for boundary/failure cases and analyze algorithmic complexity. | JUnit 5 test suite for service layer, test coverage report, and defect log. |
| LO6: AI Governance | Direct and verify AI tools while remaining fully accountable for all submitted code. | AI Interaction Log (15+ entries) detailing prompts, reviews, and caught mistakes. |
| LO7: Version Control & Defense | Maintain disciplined Git workflow, peer reviews, issue tracking, and defend work in viva. | Git commit history, feature branches, pull requests, meeting log, and viva performance. |

3. Strategic Evaluation & Selection Matrix of Domain Options

The brief provides four pre-approved domain options. Each option presents distinct technical characteristics, algorithmic requirements, transactional risks, and AI generation pitfalls:

Domain Breakdown & Risk Profile

A. Result System: Option A: Departmental Result System — Core logic resides in grading rules, GPA computation algorithms, weighted average calculations, and transcript sorting/filtering. Risk: High potential for numerical rounding errors and complex edge cases in GPA edge thresholds.

B. Clinic System: Option B: Clinic Records System — Core logic focuses on appointment scheduling, time-slot conflict resolution, multi-field searching, and patient medical history linking. Risk: High complexity in temporal logic (overlapping dates/times) and privacy/filtering constraints.

C. Library System: Option C: Campus Library System — Core logic involves catalog item availability, checkout/return state transitions, reservation queues, overdue fine calculations, and member eligibility rules. Risk: State machine complexity and concurrent stock management.

D. POS System: Option D: Small Business POS — Core logic resides in product stock decrementing, sales transaction processing, daily takings aggregation, and receipt generating. Risk: Strict transactional integrity requirements (multi-item sales must rollback on item failure).

Comparative Evaluation Matrix

| Domain Option | Architectural Complexity | Transactional Risk | Algorithmic Focus | AI Vulnerability |
| --- | --- | --- | --- | --- |
| A. Result System | Medium | Low (Mostly Reads/Writes) | GPA sorting, weighted averages | AI tends to mix grading logic into UI controllers. |
| B. Clinic Records | Medium-High | Medium (Appointments) | Temporal search, schedule overlap | AI struggles with robust date-time overlap checks. |
| C. Campus Library | Medium | Medium-High (Loans/Fines) | Fine formulas, availability state | AI omits status update rollbacks on item return. |
| D. Small Business POS | Medium | High (Multi-item Stock) | Stock decrement, daily takings | AI often omits atomic batch transactions (`commit/rollback`). |

KEY STRATEGIC INSIGHT: STRATEGIC DOMAIN SELECTION RECOMMENDATION For teams seeking the cleanest isolation of mandatory multi-write transactions, Option D (POS) or Option C (Library) are optimal. POS requires an atomic transaction spanning 'Sales Record Creation' and 'Inventory Stock Decrement', directly fulfilling Section 5's transaction rule. For teams focused on algorithmic complexity and data manipulation, Option A provides straightforward sorting and math logic.

4. Team Structure, Role Allocation & Responsibility Architecture

The project mandates teams of three, where each member takes end-to-end ownership of one technical layer while sharing responsibility for team-wide artefacts:

| Role Title | Course Track | Primary Ownership & Package | Critical Technical Focus |
| --- | --- | --- | --- |
| Frontend Lead | Track A: UI/UX | Package: `app.ui` JavaFX Views, FXML, CSS | Screen layouts, FXML binding, client input validation, feedback dialogs, ZERO business/SQL logic in controllers. |
| Logic Lead | Track B: Algorithms | Package: `app.service` Service Layer & Rules | Domain logic execution, data structure selection, algorithmic complexity analysis (Big-O), JUnit 5 unit tests. |
| Backend Lead | Track C: Data Access | Package: `app.dao` & `db/` Schema & DAO Layer | 3NF Relational DB schema, JDBC PreparedStatement execution, atomic transactions (`setAutoCommit(false)`), connection pooling. |

Shared Team Responsibilities

1. Core Documentation: Software Requirements Specification (SRS) & System Design Document.

2. Quality Assurance: Comprehensive JUnit 5 Test Suite and Manual UI Test Scripts.

3. AI Governance: Mandatory AI Interaction Log with at least 15 substantive, verified entries.

4. Handover & Defense: 10-minute live demonstration and individual viva defense.

5. Technical Constraints & Architectural Compliance Engine

Section 5 of the specification dictates strict technical constraints. Non-compliance results in immediate mark deductions:

The Zero-Violation Controller Rule

JavaFX Controllers (`app.ui`) must strictly adhere to the View-Adapter pattern. Under NO circumstances should a controller contain:

Direct SQL statements or JDBC references (forfeits Backend marks).

Arithmetic computations (e.g., GPA calculation, tax rate multiplication, fine accumulation).

Business validation rules (e.g., checking stock availability or checking student eligibility).

Correct Flow: Controller captures text input -> Performs basic format check (e.g., non-empty) -> Calls Service Method -> Receives Domain Model / Result -> Updates UI controls.

JDBC Parameterization & Security Rules

All SQL execution in DAO classes (`app.dao`) MUST use `PreparedStatement` with placeholder parameters (`?`).

KEY STRATEGIC INSIGHT: CRITICAL PROHIBITION: STRING CONCATENATION A single concatenated SQL string anywhere in the submission (e.g., 'SELECT * FROM users WHERE id = ' + input) forfeits ALL backend marks (15% of coursework grade). This rule is strictly enforced during code review.

Transaction Management Engine

At least one core business operation must perform a multi-write transaction spanning two or more SQL statements inside a single connection context using explicit transaction controls:

Step 1: `connection.setAutoCommit(false);` — Disable automatic commit.

Step 2: Execute Write Operation 1 (e.g., Insert Order / Record Loan).

Step 3: Execute Write Operation 2 (e.g., Decrement Inventory / Update Availability).

Step 4: `connection.commit();` — Commit changes upon full success.

Step 5: `catch (SQLException e) { connection.rollback(); }` — Rollback completely on any failure.

Configuration & Credential Security

Database passwords, host URLs, and credentials must NEVER be hardcoded in Java classes or committed to Git. They must be loaded dynamically from `src/main/resources/config.properties`, which MUST be listed in `.gitignore`. A `config.properties.example` template must be provided in the repository.

6. Phase-by-Phase SDLC Execution Roadmap & Checkpoints

The coursework enforces an iterative waterfall lifecycle across Weeks 8 to 15, monitored by five mandatory laboratory checkpoints:

| Phase & Timing | Core Engineering Activities | Key Deliverable / Artefact | Lab Checkpoint Review |
| --- | --- | --- | --- |
| 1. Requirements (Week 8) | Stakeholder assumptions, functional/non-functional requirements, 6+ use cases. | SRS Document (Max 6 pages) | W8 Checkpoint: Option confirmed, SRS reviewed, Git repo created. |
| 2. System Design (Week 9) | 3-Layer architecture diagram, UML Class diagram, 3NF ERD, Sequence diagram. | Design Document + `schema.sql` script | W9 Checkpoint: Architecture & ERD examined; schema script must execute cleanly. |
| 3. Implementation (Weeks 10–12) | Build Domain models, DAO layer, Service layer, JavaFX UI. PR peer reviews. | Working Code in Git Repository | W11 Checkpoint (CRITICAL): Vertical Slice — 1 complete feature working end-to-end. |
| 4. Testing (Week 13) | Service layer JUnit 5 tests, DB integration tests, UI testing, Defect log. | Test Plan, Test Results, Defect Log | W13 Checkpoint: Test suite executed live in lab; defect log inspected. |
| 5. Deployment (Week 14) | Fat JAR / package build, seed data script (`seed.sql`), verified setup. | Release Package + README instructions | Verification on clean machine outside developer environment. |
| 6. Maintenance (Week 15) | Implement 1 post-release change request, design retrospective, next plan. | Change Record + Retrospective Doc | W15 Checkpoint & Viva: 10-min live demo + individual viva questioning per layer. |

KEY STRATEGIC INSIGHT: CRUCIAL OPERATIONAL RULE: THE WEEK 11 VERTICAL SLICE Teams that attempt to build all Frontend screens, all Business rules, and all DAO classes independently and merge them at the end routinely fail. In Week 11, the team MUST demonstrate ONE thin feature (e.g., 'Register Student' or 'Add Product') working completely from UI screen -> Service -> DAO -> Database -> UI feedback. Once working, expand horizontally.

7. AI Governance & Interaction Protocol

Section 8 of the specification establishes rules for AI usage. Generative AI tools are encouraged as engineering partners, but students are marked on their critical evaluation and direction of these tools.

Mandatory AI Interaction Log Architecture

The repository must contain an `ai-interaction-log.md` file updated incrementally throughout development. A minimum of 15 substantive entries is required. Entries showing caught and corrected AI mistakes yield higher marks than 'clean' generation.

Required Log Schema Format:

| Phase & Tool | Prompt (Summarized) | Outcome & Critical Judgement |
| --- | --- | --- |
| Phase 3 — DAO Tool: Claude Code | Generate `LoanDao.save()` against given interface and schema. | MODIFIED: Generated code omitted `connection.rollback()` inside catch block and used string concatenation for SQL query. Corrected to `PreparedStatement` and added transaction rollback. |

Common AI Pitfalls & Antipatterns in Java Development

1. Architecture Leaks: AI tools routinely insert SQL statements or mathematical calculations directly into JavaFX `@FXML` controller classes.

2. SQL Injection Hazard: LLMs frequently suggest `Statement.executeUpdate("INSERT INTO... " + val)` instead of parameterized `PreparedStatement`.

3. Missing Rollbacks: Generated JDBC code often executes multiple `INSERT`/`UPDATE` calls without setting `autoCommit(false)` or managing rollbacks.

4. Hallucinated APIs: AI tools frequently hallucinate non-existent JavaFX methods or deprecated JDBC driver methods.

Strictly Prohibited AI Practices

Unexplainable Code: Submitting any code or algorithm that team members cannot read aloud and explain during the viva.

Fabricated Artefacts: Generating fake test results, screenshots, or defect logs not produced by actual software execution.

Direct Agent Commits: Allowing an AI agent to commit directly to the `main` branch without human pull request review.

Data Privacy Breaches: Pasting real personal, institutional, or sensitive student data into external LLMs.

8. Marking Scheme Deconstruction & Score Maximization Strategy

The 100 available marks are distributed across eight distinct evaluation criteria. Strategic score optimization requires aligning effort directly with mark allocations:

| Evaluation Criterion | Marks Allocation | Strategic Score Maximization Tactic |
| --- | --- | --- |
| Requirements & Analysis (SRS) | 10 Marks | Ensure all 6 use cases include explicit main & alternate flows and measurable acceptance criteria. |
| System Design & Architecture | 15 Marks | Ensure UML class diagram, 3NF ERD, and 3-layer architecture match actual Java code 100%. |
| Backend Implementation | 15 Marks | Strictly enforce `PreparedStatement` everywhere and showcase 1 multi-write atomic transaction. |
| Logic & Business Rules | 15 Marks | Include explicit Big-O complexity analysis comments in service methods and select optimal collection types. |
| Frontend Implementation | 15 Marks | Ensure zero logic in controllers, implement robust client-side input validation, and polish JavaFX CSS styling. |
| Testing & Quality Assurance | 10 Marks | Achieve high JUnit 5 coverage on service layer boundary/failure cases; maintain an honest defect log. |
| AI Usage & Governance | 10 Marks | Maintain 15+ rich log entries demonstrating critical verification and caught AI mistakes. |
| Process & Viva Performance | 10 Marks | Maintain frequent small commits per member, clean branch PR reviews, and deliver sharp viva answers. |

9. Standard Repository Architecture & Collaboration Guidelines

Repository structure must conform to Appendix A of the brief. Correct layout ensures automated build tools and examiners can easily locate artefacts:

Project Directory File Tree

project-root/
│── docs/
│   ├── srs.pdf                    # Software Requirements Specification (Max 6 pages)
│   ├── design.pdf                 # System Design Document (UML, ERD, Layering)
│   ├── test-plan.pdf              # Comprehensive Test Plan & Strategy
│   ├── retrospective.md           # Iteration retrospective & lessons learned
│   ├── ai-interaction-log.md      # Mandatory 15+ entry AI interaction log
│   ├── meeting-log.md             # Weekly meeting minutes & decision records
│   └── defect-log.md              # Log of found, fixed, and re-tested defects
│── db/
│   ├── schema.sql                 # DDL script creating 3NF relational schema
│   ├── seed.sql                   # Synthetic test data insertion script
│   └── migrations/                # Schema migration scripts
│── src/
│   ├── main/java/app/
│   │   ├── model/                 # Domain Entity Classes (Loan, Member, Product...)
│   │   ├── dao/                   # DAO Interfaces & MySQL JDBC Implementations
│   │   ├── service/               # Service Layer (Business Rules & Transactions)
│   │   └── ui/                    # JavaFX Controllers ONLY (Zero SQL / Business Rules)
│   └── main/resources/
│       ├── *.fxml                 # JavaFX FXML Layout files
│       ├── style.css              # Custom JavaFX Application Styling
│       └── config.properties.example # DB configuration template (No real passwords!)
│── src/test/java/                 # JUnit 5 Service & Unit Test Suite
│── .gitignore                     # Must exclude build/ and config.properties
└── README.md                      # Build, configure, and execution instructions

Git Collaboration & PR Review Rules

Protected Main Branch: The `main` branch is protected. Code reaches `main` ONLY through Pull Requests (PRs).

Branch Naming: Feature branches must be named descriptively (e.g., `feature/student-dao`, `feature/gpa-calculator`).

Peer Review Rule: Every PR must be reviewed and approved by a team member other than the author. Self-approvals score zero for process.

Commit Discipline: Commits must be frequent and small, made under individual accounts with descriptive messages stating what changed and why.